RESOLUTION NO. 2021-128

A RESOLUTION TO APPROVE CHANGE ORDER #1 FOR ROWE PSC FOR CONSTRUCTION ENGINEERING ON THE E. HARRIS STREET PROJECT

WHEREAS, the East Harris Street Reconstruction Project construction engineering contract was awarded to Rowe PSC by City Council on January 13, 2020 in the amount of $160,000.00; and

WHEREAS, the estimate for construction engineering was based on construction activities lasting 12 weeks and minimal unforeseen conditions; and

WHEREAS, several unforeseen conditions outlined in Rowe’s change order request resulted in additional construction engineering fees as well as an extended length of construction and project administration; and

WHEREAS, Rowe PSC has incurred additional costs totaling $45,380.00 in construction engineering to complete the work necessary for a successful project; and

WHEREAS, it is typical to pay for construction engineering based on actual hours spent on the job, and the overall percentage of the project cost is still within accepted standards for projects of this complexity; and

WHEREAS, these additional costs will be split accordingly between the Major Street Fund, Parking Lot Fund (underground storage tank removal), and the Water and Sewer Fund.

THEREFORE, BE IT RESOLVED that the City Council authorizes construction engineering contract Change Order #1 in the amount of $45,380.00 for Rowe PSC for additional work incurred as part of the E. Harris Street Reconstruction Project.

The foregoing resolution was offered by council member                  and supported by

Upon roll call vote, the following voted:

Aye:

Nay:

Absent:

I, the undersigned, the duly qualified and acting Clerk of the City of Charlotte, County of Eaton, State of Michigan, do hereby certify that the foregoing is a true and complete copy of a resolution adopted by the Council of the City of Charlotte at a regularly scheduled meeting held on Tuesday, September 7, 2021, relevant to the Michigan Open Meetings Act, the original of which is on file in my office as part of council minutes.

IN WITNESS WHEREOF, I have hereunto set my official signature this 7th day of September, 2021

_________________________________

Mary LaRocque, City Clerk,

City of Charlotte, Michigan